**Sprint1: Total time spent by Sam**

Sprint 1:

* Title: Find music source(s):

Actual time spent 5 hours.

Time estimated was 4 hours.

I did google. Went through various sources and went into their terms and conditions to ensure that music is royalty free, and also made sure that it was downloadable.

* Title: Document Database Schema and database functions:

Time estimated was 4 hours.

Actual Time spent = 9 hours:

--5 hours to understand the ER diagram:

figuring out overall conventions in the diagram (ex. How 1 to many mappings are shown, do they include 1 to zero possibilities etc.).

Figuring out meanings of variables meanings of variables,

Thinking about whether the diagram had any potential problems.

Bailey was extremely helpful in answering my questions—very prompt and to-the-point replies. Without his help, it would have been impossible task.

--4 hours to write up the documentation of ER diagram.

I had to be careful with words. Had to be concise and accurate and complete. Had to think over and over, which takes time.

-- the function of helper functions related to the use of this database:

I could not start it because I already have spent a lot of time in the above tasks.